DSA PROBLEM ANALYZER

Project Overview & Reference Document

Version 1.0

April 2026

Status: In Development

# 1. Project Overview

The DSA Problem Analyzer is a web-based learning platform designed to help developers and students improve their algorithmic problem-solving skills. Users are presented with Data Structures & Algorithms (DSA) problems from a curated database, write their solutions, and receive AI-powered feedback on time complexity, space complexity, and step-by-step hints toward the optimal solution.

The AI analysis is powered by the Gemini API, which evaluates user-submitted code and provides educational feedback — not just the answer — guiding users toward discovering optimizations themselves.

## 1.1 Core Objectives

- Provide a library of DSA problems categorized by topic and difficulty

- Accept user-submitted code solutions in multiple programming languages

- Analyze submissions using Gemini API for complexity evaluation

- Deliver guided, educational feedback rather than direct answers

- Track user progress and submission history over time

## 1.2 Target Users

- Students preparing for technical interviews

- Developers looking to sharpen algorithmic thinking

- Educators who want a structured platform for DSA assignments

# 2. Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | React.js | UI — problem browser, code editor, feedback display |
| Backend | Spring Boot (Java) | REST API, business logic, Gemini API integration |
| Database | MySQL | Persistent storage for problems, users, submissions |
| AI Engine | Google Gemini API | Code analysis, complexity evaluation, hint generation |
| Code Editor | Monaco Editor | In-browser code editor (same engine as VS Code) |
| Auth | Spring Security + JWT | User authentication and session management |
| Build Tool | Maven | Backend dependency management and build lifecycle |

## 2.1 Key Dependencies (pom.xml)

- spring-boot-starter-web — REST API endpoints

- spring-boot-starter-data-jpa — ORM and database access via Hibernate

- mysql-connector-java — MySQL JDBC driver

- spring-boot-starter-security — authentication and route protection

- spring-boot-starter-webflux — WebClient for async Gemini API calls

- jjwt — JSON Web Token generation and validation

- lombok — boilerplate reduction for models

# 3. System Architecture

## 3.1 High-Level Flow

User (Browser) → React Frontend → Spring Boot REST API → MySQL Database

User (Browser) → React Frontend → Spring Boot REST API → Gemini API → Response back to User

## 3.2 Backend Package Structure

com.dsaanalyzer/

- controller/  —  HTTP layer: ProblemController, AnalysisController, UserController

- service/  —  Business logic: ProblemService, AnalysisService, GeminiApiService

- repository/  —  JPA interfaces: ProblemRepository, UserRepository, SubmissionRepository

- model/  —  JPA entities: Problem, User, Submission, AnalysisResult

- dto/  —  Data transfer objects: SubmissionRequest, AnalysisResponse, ProblemDto

- config/  —  Beans & config: SecurityConfig, CorsConfig, GeminiApiConfig

- exception/  —  Error handling: GlobalExceptionHandler, ProblemNotFoundException

## 3.3 Key API Endpoints

| Method | Endpoint | Description |
| --- | --- | --- |
| GET | /api/problems | Fetch all problems (filterable by tag/difficulty) |
| GET | /api/problems/{id} | Fetch a single problem by ID |
| POST | /api/analyze | Submit code for AI analysis — returns complexity + hints |
| POST | /api/auth/register | Register a new user |
| POST | /api/auth/login | Login and receive a JWT token |
| GET | /api/submissions/me | Fetch current user's submission history |

## 3.4 Gemini API Prompt Structure

The AnalysisService sends the following structured prompt to the Gemini API:

Problem: [problem title and description]

User's code: [submitted code]

Language: [java / python / javascript]

Task: Analyze the code above. Return: (1) current time complexity, (2) current space complexity, (3) whether this is the most optimal solution, (4) if not optimal — provide step-by-step hints to guide the user toward the optimal solution WITHOUT giving away the final answer directly.

# 4. Database Design

## 4.1 Core Tables

problems

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT (PK) | Auto-increment primary key |
| title | VARCHAR(255) | Problem title |
| description | TEXT | Full problem statement |
| difficulty | ENUM | EASY / MEDIUM / HARD |
| tags | VARCHAR(255) | Comma-separated: arrays, dp, trees, graphs |
| constraints | TEXT | Input constraints for the problem |
| optimal_complexity | VARCHAR(50) | Expected optimal time complexity e.g. O(n log n) |

users

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT (PK) | Auto-increment primary key |
| username | VARCHAR(100) | Unique username |
| email | VARCHAR(255) | Unique email address |
| password_hash | VARCHAR(255) | BCrypt hashed password |
| created_at | TIMESTAMP | Account creation time |

submissions

| Column | Type | Description |
| --- | --- | --- |
| id | BIGINT (PK) | Auto-increment primary key |
| user_id | BIGINT (FK) | References users.id |
| problem_id | BIGINT (FK) | References problems.id |
| code | TEXT | User submitted code |
| language | VARCHAR(50) | java / python / javascript |
| time_complexity | VARCHAR(50) | AI-returned time complexity |
| space_complexity | VARCHAR(50) | AI-returned space complexity |
| feedback | TEXT | Full AI feedback and hints |
| submitted_at | TIMESTAMP | Submission timestamp |

# 5. Build Phases & Milestones

| Phase | Name | Deliverables | Est. Duration |
| --- | --- | --- | --- |
| Phase 1 | Project Setup | Repo, folder structure, tech stack configured, CI scaffold | 3–4 days |
| Phase 2 | Database & Backend Core | MySQL schema, JPA models, seed data (20+ problems), REST endpoints live | 1 week |
| Phase 3 | Frontend UI | Problem list page, problem detail page, Monaco editor, submit button wired to API | 1 week |
| Phase 4 | AI Analysis Engine | GeminiApiService, prompt design, AnalysisResponse parsed and rendered in UI | 1 week |
| Phase 5 | Auth & History | JWT login/register, user submission history, protected routes | 5–6 days |
| Phase 6 | Polish & Deploy | Error handling, rate limiting, loading states, deploy to Vercel + Railway + PlanetScale | 4–5 days |

# 6. Team Roles & Responsibilities

| Role | Primary Owner | Responsibilities |
| --- | --- | --- |
| Backend Lead | TBD | Spring Boot API, JPA models, Gemini integration, security config |
| Frontend Lead | TBD | React components, Monaco editor, API calls, responsive UI |
| Database Admin | TBD | MySQL schema design, migrations, seeding DSA problems, query optimization |
| AI Integration | TBD | Gemini prompt engineering, response parsing, feedback quality tuning |
| DevOps / Deploy | TBD | CI/CD pipeline, environment variables, production deployment |

Note: Roles can overlap in a small team. At minimum, one member should own each of Backend, Frontend, and AI Integration.

# 7. Development Conventions

## 7.1 Git Workflow

- main branch — production-ready code only. No direct commits.

- dev branch — active development. All feature branches merge here first.

- Feature branches — named as feature/short-description (e.g. feature/gemini-service)

- Pull Requests required for all merges into main

- Commit message format: type(scope): message — e.g. feat(analysis): add Gemini API service

## 7.2 Code Conventions

- Java: follow standard Spring Boot conventions, camelCase methods, PascalCase classes

- React: functional components only, hooks-based state management

- All API responses wrapped in a standard envelope: { success, data, message }

- Environment variables stored in .env files — never committed to Git

- Use .gitkeep in empty folders to preserve structure in the repo

## 7.3 Environment Variables (application.properties)

- spring.datasource.url — MySQL connection string

- spring.datasource.username / password — DB credentials

- gemini.api.key — Google Gemini API key

- jwt.secret — Secret key for JWT signing

- server.port — defaults to 8080

# 8. Deployment Plan

| Layer | Platform | Notes |
| --- | --- | --- |
| Frontend | Vercel | Auto-deploys from main branch on GitHub push |
| Backend | Railway / Render | Spring Boot JAR deployment, env vars set via dashboard |
| Database | PlanetScale / Supabase | Managed MySQL — free tier sufficient for early development |

# 9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Gemini API rate limits hit in production | Add per-user request throttling in backend; cache repeated analyses |
| AI gives away the answer instead of hinting | Carefully prompt-engineer the instruction; test across 20+ problems before launch |
| MySQL schema changes break existing data | Use Flyway or Liquibase for versioned database migrations |
| JWT tokens compromised | Short expiry (1hr access token), implement refresh token flow |
| Monaco Editor bundle too large | Lazy-load Monaco; only import languages the user selects |

DSA Problem Analyzer — Internal Project Reference

Version 1.0 · April 2026 · For team use only